DECLARATION

I declare that this thesis is my own, unaided work. It is submitted for the degree of Doctor of Philosophy at the University of the Witwatersrand, Johannesburg. It has not been submitted before for any degree or examination in any other university.

(Signature of Candidate)

day of                           (year)

ABSTRACT

Unemployment and abject poverty in South Africa are widespread, persistent and disproportionately high. These problems are aggravated by inadequate capacity at all tiers of government and huge infrastructure backlogs in rural South Africa. Employment-intensive means of infrastructure delivery have been successfully implemented in several sub-Saharan African countries and elsewhere to generate employment and reduce poverty. It should be possible to replicate similar large-scale national programmes in South Africa. But South Africa has failed. Both prior to and since 1994, several supposedly employment-intensive programmes have been implemented in South Africa with poor results. In an endeavour to contribute to future South African policy and good practices regarding employment, this thesis describes and analyses in detail five major Sub-Saharan programmes and reaches conclusions regarding their achievements and shortcomings. Lessons derived bridge the knowledge gap between the large-scale programmes embarked upon in the sub-Saharan countries in the mid-1980s and the year 2007; these lessons should be applied to future endeavours in South Africa to generate significant employment per unit of expenditure and contribute to poverty alleviation. A major conclusion reached was that the success of employment-intensive infrastructure development programmes depends to a large extent on fundamental factors such as appropriate and implementable policy, government commitment, adequate and sustainable funding, adequate capacity and good preparation.  Specifically, the thesis demonstrated that prior to implementation a sufficient timeframe is required for programme preparation in order to make significant contribution towards poverty reduction. Equally, national programme expansion requires a strategic balance between centralisation and decentralisation. In particular, for programme extension and decentralisation, due regard must be given to training and capability building and available resources. Deriving from the thesis’ major conclusions, the author developed three crucially important frameworks for anti-poverty infrastructure development programmes, namely; a four-phased model for evaluating the chances of success of infrastructure programmes, a five-phased result-oriented guidelines for testing the workability of infrastructure development policies, and a practical guideline for monitoring and evaluating employment-creation programmes that maximises the benefits thereof and pre-empts institutional memory loss through systematic knowledge management.

DEDICATION

To my nuclear and all extended family members, for the unfading support and encouragement accorded me.

ACKNOWLEDGMENTS

The Author gratefully acknowledges Professor R.T. McCutcheon, the supervisor of this thesis, for the invaluable support, unflinching encouragement, and for making available the necessary funding to travel to Botswana, Ghana, Kenya, Lesotho and Malawi to gather data for the thesis.

In addition, the author wishes to thank the following government officials and individuals for the support, personal communications and cooperation during the collection of data:

Botswana:

• 	Mr. Mex. Muatjetjeja, Senior Lecturer, University of Botswana, Gaborone

• 	Mr. S.C. Kobole, Private Consultant, Gaborone

• 	Mr. R. Molojwane, Principal Development Officer, Ministry of Local Government and Development Planning, Gaborone

Ghana:

- Mr. R.J. Abban, Director of Contractor Development Programme, Ghana       	Feeder Roads, Accra

- Dr. S.K. Ampadu, Senior Lecturer, Department of Civil Engineering,

Kwame Nkrumah University of Science & Technology, Kumasi

- Mr. E.N.K. Ashong, Director of Ghana Feeder Roads Programme, Accra

- Mr. H. Danso, National Coordinator, Ghana Feeder Roads, Programme,

Accra

- Mr. T. Bradbury, DFID representative for Small Contractor Development

Programme (2002) Accra

Kenya:

- Mr. S. Gitau, Senior Superintending Engineer, Ministry of Roads &

Public Works, Nairobi

- Mr. S. Muthua, Technical Advisor, ILO office in Nairobi

- Mr. E. Goss, (seconded from DANIDA), Roads 2000 Technical Advisor,

Kenya Roads Board, Nairobi

- Mr. F.D. Karanja, Chief Superintending Engineer, Ministry of Roads &

Public Works, Nairobi

Lesotho:

•        Mr. M. Ntoi, Civil Engineer, Lesotho Labour-intensive Construction Unit,

LCU, Maseru

Malawi:

- Mr. J. Chagunda, National Coordinator, Malawi Rural Travel & Transport

Program, Lilongwe

- Mr. H. Kumwenda, Planning Engineer, Ministry of Local Government &

Development, Lilongwe

- Mr. A.O. Lwanda, Programme Engineer, Malawi Rural Travel & Transport

Program, Lilongwe

- Mr. M.K.M. Mwale, Deputy Director of Roads, Ministry of Transport,

Public Works, & Housing, Lilongwe

- Dr. I. Ngoma, Senior Lecturer / Director of Malawi Transportation

Technology Transfer Centre, Department of Civil Engineering, Polytechnic

University of Malawi

Special appreciation to the following for the diverse supports and encouragements:

- Ms. T.M. Mtselu, Senior Administrative Manager, School of Civil & Env. Engineering, University of the Witwatersrand

- Mr. W.P.C. van Steenderen, Private Consultant, and formerly Research Fellow, School of Civil & Env. Engineering, University of the Witwatersrand

(author’s thesis proof reader)

- Professor M. Gohnert, Head, School of Civil & Env. Engineering, University of the Witwatersrand

- Professor A. Taigbenu, Professor of Hydraulic and Water Engineering, School of Civil & Env. Engineering,/ Assistant Postgraduate Dean, FEBE, University of the Witwatersrand

- Professor A.Elvin, Professor of Structural Engineering, School of Civil & Env. Engineering, University of the Witwatersrand

- Dr. J.G. Ndiritu, Senior Lecturer, School of Civil & Env. Engineering, University of the Witwatersrand

- Professor L. Dison, Visiting Professor, School of Civil & Env. Engineering, University of the Witwatersrand

- All other academic staff, School of Civil & Env. Engineering, University of the Witwatersrand

- Dr. W. Rubombora, Medical Doctor/Practitioner, Johannesburg

- Mr. M.Z. Chirwa, Civil Engineer / Private Consultant, Johannesburg

- All friends and colleagues who supported me during the research

Above all, my special thanks to God, the Creator, for the grace and strength to complete the PhD programme.

CONTENTS

Declaration									         i

Abstract									        ii

Dedication									        iii

Acknowledgements								        iv

Contents									        vi

List of Tables									       xii

List of Figures								      xiii

Abbreviations and Acronyms							      xiv

CHAPTER 1:   INTRODUCTION							          1

1.1	Background									          1

1.2	Problem Definition 								          2

1.3	Research Questions								          6

1.4	Research Objectives								          7

1.5	Significance of the Study							          8

1.6	Methodology								      	          8

1.6.1	Design and Data Collection							          8

1.6.2	Data Analysis and Interpretation of Results					        12

1.7	Structure of the Thesis							        13

CHAPTER 2:	   LITERATURE REVIEW						        16

2.1 	Introduction									        16

2.2	Impact of Infrastructure Development Programmes

on Poverty Alleviation 							        27

2.2.1	Reasons underlying non-performance of most development initiatives	        28

2.3	Delivery Mechanisms of Physical Infrastructure				        34

2.3.1	Comparison of force account system with Outsourcing for infrastructure provision: issues and problems						        34

2.4	Evaluation of Labour-intensive Infrastructure Development

Programmes									        40

2.4.1	Evaluation Methods and design						        40

2.4.2	Contemporary issues and challenges in evaluation				        41

2.5	Development Impact of Infrastructure Provision in South Africa:

Past and Present								        43

2.6	Whither Development Programmes? Lessons from South Africa	        44

2.6.1	Challenges confronting development programmes				       44

2.6.2	Institutional Capacity Development and Knowledge Management		       46

2.6.3	Mega-industrial programmes: management and implications for

development programmes							       48

2.6.3.1	The Channel-Tunnel Project (from UK to France), and the

Channel-Tunnel Rail Link (UK)						       52

2.6.3.2	The Trans Alaskan Oil Pipeline Project (USA)				       56

2.6.3.3	Lessons from large-scale industrial projects					       60

2.6.4	Good Practices, tools and instruments for improving performance		       62

2.7	Findings from, and implications of, literature				       63

CHAPTER 3: CASE STUDY 1:  THE KENYAN ACCESS RURAL

PROGRAMME AND SUBSEQUENT PROGRAMMES		       67

3.1	Background of the Programmes						       67

3.2	The Kenyan Rural Access Roads Programme (KRARP)

(1974 to 1986): Problems and Shortcomings				       72

3.2.1	Introduction									       72

3.2.2	Origins of the Kenyan Rural Access Roads Programme			       73

3.2.3	Overall programme objectives 						       74

3.2.4	Organisation, training and construction methods				       76

3.2.5	Achievements of the programme by December 1986				       78

3.2.5.1 Maintenance									       81

3.2.5.2 Extent of innovation and Re-engineering					       81

    - Reasons for Success								       82

3.2.7 	Problems and Shortcomings					 	       	       83

3.2.7.1 Scope of the programme and output 						       84

3.2.7.2 Gravelling: the most equipment-intensive aspect of the programme		       86

3.2.7.3 Overview of the alterations in the organisation and its structure		       89

3.2.7.4 The role of the Engineer							       91

3.2.7.5 Management and Reporting							       92 3.2.8    Conclusions									       95

3.3	The Minor Roads Programme						       98

3.3.1     Introduction									       98

3.3.2	 Programme Objectives							       98

3.3.3     Implementation Strategy							       99

3.3.4	 Achievements									       99

3.3.5	 Problems and shortcomings							      100

3.3.6	 Conclusions and recommendations						      102

3.4  	 Roads 2000 Programme							      103

3.4.1	Background									      103

3.4.2	Objectives of the R2000 and indicators of success				      104

3.4.3	Programme Implementation							     106

3.4.4	Achievements									     116

3.4.5	Lessons learned so far								     118

3.4.5.1 Strengths of the R2000 programme in relation to sustainability		     118

3.4.6	Problems and shortcomings							     119

3.5	Comparative Summary of the Three Kenya Programmes		     123

3.6	Lessons and Conclusions							     125

CHAPTER 4:	CASE STUDY 2: GHANA FEEDER ROADS PROGRAMME	     128

4.1	Background 									     128

4.2	The Ghana Feeder Roads Programme and Contractor Development	     132

4.2.1	Objectives at conception and implementation				     132

4.2.2	Scope of work									     133

4.2.3	Source and structure of programme finance: mechanisms for planning and allocation of resources							     133

4.2.4	Institutional Framework and mechanism for programme delivery		     134

4.2.4.1 The training programme for small contractors				     136

4.2.5	Degree of Participation							     139

4.2.6	Contract awards, site management and payment system			     140

4.2.7	Application of project management principles				     142

4.2.7.1	Identified risks and management						     143

4.3	Achievements and Impact 							     144

4.3.1	Achievements									     144

4.4	Problems and Shortcomings						      146

4.5	Lessons and Conclusions							      152

CHAPTER 5:	 CASE STUDY 3: BOTSWANA LABOUR-INTENSIVE ROAD IMPROVEMENT PROGRAMME					      155

5.1	Context									      155

5.2	District Roads Labour-intensive Improvement and Maintenance Programme, LG34 (1980-1985)						      158

5.2.1	Objectives at conception and implementation and scope of work		      159

5.2.2	Source and structure of programme finance: mechanisms for planning and allocation of resources							      160

5.2.3	Institutional Framework and mechanism for programme delivery		      161

5.2.4.	Training of programme implementers					      163

5.2.5	LG38: Labour-intensive Public Works Schemes				      168

5.2.6	LG34 programme under LG117, labour-intensive Public Works Programme    169

5.2.7	Achievements: Results, Outcomes and Impact on Poverty			      170

5.2.7.1	Physical achievement since 1980						     170

5.2.8	Reasons for success								     172

5.2.9	Problems and shortcomings							     172

5.2.10	Lessons and Conclusions							     176

CHAPTER 6:	CASE STUDY 4: MALAWI LABOUR-INTENSIVE ROAD CONSTRUCTION PROGRAMMES				     179

6.1	Introduction									     179

6.2	The District Roads Improvement and Maintenance Programme

(DRIMP) (1974-1990)							      182

6.2.1	Introduction									      182

6.2.2	Objectives at conception and implementation 				      183

6.2.3	Source and structure of programme finance: mechanisms for planning and allocation of resources							     183

6.2.4	Institutional framework and delivery mechanism				     183

6.2.4.1	Organisation, training and construction methods				     185

6.2.5	Achievements: Results, Outcomes and Impact on poverty alleviation	     190

6.2.5.1	Achievements									     190

6.2.6	Reasons for success								     191

6.2.7	Problems and shortcomings							     192

6.2.8	Conclusions and Lessons 							     193

6.3	 The Malawian Social Action Fund (MASAF) in the 1990s		     194

6.3.1	Objectives of MASAF at conception and implementation 			     195

6.3.2	Source and structure of programme finance: mechanisms for planning and allocation of resources							     196

6.3.3	Institutional framework and delivery mechanism				     197

6.3.4	Achievements: Results, Outcomes and Impact on poverty alleviation	     200

6.3.5	Reasons for success								     206

6.3.6	Problems and shortcomings							     208

6.3.7	Conclusions and Lessons 							     211

CHAPTER 7:  CASE STUDY 5: LABOUR-INTENSIVE ROAD

CONSTRUCTION   PROGRAMMES IN LESOTHO

SINCE 1970s: ACHIEVEMENTS,

PROBLEMS AND SHORTCOMINGS				     213

7.1	Background									     213

7.2	Pre-1993 Lesotho Labour Construction Unit and

the Force Account System							     215

7.2.1	Objectives at conception and implementation 				     215

7.2.2	Scope of work									     216

7.2.3	Source and structure of programme finance: mechanisms for planning and allocation of resources							     218

7.2.4	Implementation strategy and programme delivery				     219

7.2.4.1	Training programme								     219

7.2.5	Achievements: Results, Outcomes and Impact 				     220

7.2.5.1	Interpretation of achievements						     224

7.2.6	Problems and shortcomings of the LCU force account programme		     226

7.3	Post-1993 Lesotho Labour Construction Unit and Contracting approach 229 7.3.1	Objectives at conception and implementation 				     231

7.3.2	Scope of work									     232

7.3.3	Source and structure of programme finance: mechanisms for planning and allocation of resources							     233

7.3.4	Implementation strategy and programme delivery				     234

7.3.4.1	Training programme: target groups and selection process			     236

7.3.5	Achievements: Results, Outcomes and Impact 				     238

7.3.5.1	Interpretation of achievements						     240

7.3.6	Main findings, problems and issues						     241

7.4	Lessons and Conclusions							     243

CHAPTER 8:	 FINDINGS AND FROM THE FIVE SUB-SAHARAN LABOUR-INTENSIVE ROAD PROGRAMMES: BASIC INGREDIENTS

FOR SUCCESS  							     247

8.1	Findings from the Five sub-Saharan Experiences				     247

8.2	Lessons, Conclusions and Recommendations				     251

8.3	Predicting the Success or Failure of Development Programmes		     252

CHAPTER 9:  POLICY GUIDELINES FOR LABOUR-INTENSIVE

INFRASTRUCTURE DEVELOPMENT PROGRAMMES IN SOUTH AFRICA’S POOR PROVINCES			    	     255

9.1	Employment-intensive construction programmes in RSA:

Past, Present and Future							     256

    - EPWP labour-intensive infrastructure programme				     259

9.2	Policy Workability Test for Infrastructure Development Programmes	     271

CHAPTER 10: GUIDELINES FOR EVALUATION OF INFRASTRUCTURE

DEVELOPMENT PROGRAMMES				     276

10.1	Introduction									     276

10.2	Simple, Guidelines for Evaluating Employment- intensive Programmes    280

10.2.1	Pre-programme implementation						     280

    - Post-programme implementation						     283

10.2.3  Programme benefit management						     286

CHAPTER 11: CONCLUSIONS AND RECOMMENDATIONS		     287

11.1	Conclusions									     287

11.1.1	Description and Evaluation of the five sub-Saharan labour-intensive

Programmes									     287

11.1.2	Implications of the sub-Saharan experiences for South Africa		     289

11.1.2.1	Lack of replication and proposals for improvement			     290

11.1.2.2	Development of policy guidelines for implementing successful

national programmes							     293

11.1.2.3	Guidelines for infrastructure programme evaluation in poor provinces 294

11.3	Recommendations for further research					     294

REFERENCES								   	     296

List of Tables

Table 2.1:	Selected South African Socio-economic indicators			      19

Table 3.1:	Kenya: Key Economic Indicators					      68

Table 3.2:	Kenya: Roads Classification and Managing Authorities		      70

Table 3.3:	Kenyan Rural Access Programme: Achievements			      79

Table 3.4:	Outcomes of three Roads 2000 Project				      115

Table 4.1:	Trunk and Feeder Roads, conditions at 1989				      129

Table 4.2:	Feeder Roads Programme Achievements from 1987 to 1995	      144

Table 4.3:	Feeder Roads riding quality over time				      151

Table 5.1a-c:	Training programme and responsibilities of participants

(Botswana L-I programme)						      165

Table 5.2a-b:	Comparison of monthly wages under LG117 with statutory

Minimum wages in selected sectors and poverty datum line		      173

Table 6.1:	Achievements under MASAF 1 programme				      202

Table 6.2:	Achievements under MASAF 2 programme (CSP & PWP only)	      204

Table 7.1:	LCU 	road inventory and nature of landscape			      218

Table 7.2:	LCU construction costs and outputs for gravel roads 		      220

Table 7.3:	Conditions of Lesotho’s road network in 1994			      230

Table 7.4:	The Lesotho Contractor Training Programme			      237

Table 7.5a:	Number of contractors trained and graduated 			      238

Table 7.5b:	Kilometres of roads constructed by contractors trained		      239

Table 9.1:	Funding allocations and targets for EPWP’s

first five years of operation						      259

Table 9.2:	Proposed duties of a Programme Champion				      270

Table 10a:	Internal Programme Evaluation: post implementation phase 	      284

Table 10b:	Good and Bad Practices identified					      285

List of Figures

Figure 2.1:	Trends in selected RSA economic indicators: GDP per capita;

Expenditure on public infrastructure; unemployment, employment

in selected industries							        20

Figure 2.2:	Contractual arrangement between stakeholders in the

construction industry							        37

Figure 2.3:	Original organisational chart for the Alaska Pipeline Project	        58

Figure 3.1:	Road network of Kenya						        71

Figure 3.2:	Kenyan Rural Access Programme: accumulated length of

road constructed							        80

Figure 3.3:	Kenya: Roads 2000 coverage by donors				      109

Figure 3.4:	Arrangement for improvement and routine maintenance contract work 113

Figure 4.1:	Map of Ghana showing the locations of the towns Awaso (near

Sefwi-Wiaso, Western Region) and Koforidua (Eastern Region)

Where labour-intensive schools were established			      128

Figure 4.2:	Feeder Roads conditions prior to 1986				      130

Figure 4.3:	A typical finished product of the feeder road after 1986		      130

Figure 4.4:	A typical employment-intensive site organisational structure of

A contractor’s company  						      141

Figure 5.1:	Botswana: Local Government, LG34 district roads			      156

Figure 5.2:	Botswana: Economic growth versus unemployment			      157

Figure 5.3:	LG34 Programme implementation organisational hierarchy

And human capital requirements					      161

Figure 5.4:	Cumulative length of road constructed, km				      170

Figure 6.1:	Road network of Malawi						      181

Figure 6.2:	DRIMP: Basic organisational structure				      186

Figure 6.3:	Organisation of a typical DRIMP Improvement Unit			      187

Figure 6.4:	Typical organisational chart for DRIMP Maintenance Unit		      189

Figure 7.1:	Standard cross section of low-volume road in lowland/rolling terrain    217

Figure 7.2:	LCU employment generated between 1977–1989 and projected

to 1998		   						      223

Figure 7.3:	LCU routine maintenance length of road (km) maintained		      223

Figure 7.4:	Person-years of programme staff and labour created from 1977-1989

and projected to 1998   						      225

Figure 7.5:	Planned output for the 20-year labour-intensive road maintenance

And upgrading programme (with 1990 as baseline)			      233

Figure 7.6:	LCU category and work distribution between Force Account

System and contracting as at end of 1995				      235

Figure 8.1:	Predicting the success of infrastructure development programmes	      254

Figure 9.1:	Cold asphalt sealing (mix produced on site) by labour-based methods

On Gundo Lashu Project, Limpopo Province, South Africa		      261

Figure 9.2:	Road works in Gundo Lashu, Limpopo Province, South Africa	      261

Figure 9.3:	Completed section of Gundo Lashu cold asphalt sealing		      262

Figure 9.4:	Workability Test for government policy on national infrastructure

Development programme						      272

ABBREVIATIONS AND ACRONYMS

ADB		African Development Bank

ADBI		Asian Development Bank Institute

AFD		Agence Française de Développement (French Government)

AGL		Assistant Gang Leader

ASGISA	Accelerated and Shared Growth Initiative of South Africa

AUSAID	Australian Agency for International Development

BIDPA	Botswana Institute for Development Policy Analysis

BOOT		Build-Own-Operate-Transfer

BSSA		Business Support Southern Africa

CETA		Construction Education Training Authority, South Africa

CIA		Central Intelligence Agency

CIDA		Canadian International Development Agency

CIDB		Construction Industry Development Board, South Africa

COTA		Cost of Technique Analysis

COTA-P	Derivative of COTA

CRIMP	Central Region Infrastructure Maintenance Programme, Malawi

CSP 		Community Sub-Projects

CTO		Chief Technical Officer

CWS		Civil Works Section

DANIDA	Danish International Development Agency

DCRU		District Council Roads Unit

DFID		Department for International Development, UK

DFR		Department of Feeder Roads, Ghana

DR		Drought Relief

DRE		District Roads Engineer

DRIMP	District Roads Improvement and Maintenance Programme

DRR		Department of Rural Roads

DUR		Department of Rural Roads

EC		European Community

EPWP		Expanded Public Works Programme

EU		European Union

FIDIC		Fédération Internationale des Ingénieurs Conseils, Geneva

GDP		Gross Domestic Product

GHA		Ghana Highway Authority

GL		Gang Leader

GNP		Gross National Product

GOK		Government of Kenya

GOL		Government of Lesotho

GTZ	Deutsche Gesellschaft für Technische Zusammenarbeit

HQ		Headquarters

IDA		International Development Association

IDT		Independent Development Trust

IFC 		International Finance Corporation

ILO		International Labour Organisation

IMF		International Monetary Fund

ITT		Intermediate Transport Technology

KfW	Kreditanstalt für Wiederaufbau, Germany

KRARP	Kenyan Rural Access Roads Programme

LCU		Labour Construction Unit, Lesotho

LG117		Local Government programme number 117, Botswana

LG34		Local Government programme number 34, Botswana

LG38		Local Government programme number 38, Botswana

L-I		Labour-intensive

LITU		Labour Intensive Training Unit

MASAF	Malawian Social Action Fund

MIGA		Multilateral Investment Guarantee Agency

MK		Malawian Kwacha

MLGL	Ministry of Local Government and Lands

MOTC	Ministry of Transport and Communications

MOW		Ministry of Works

MPA		Major Projects Association

MPBS		Maintenance Performance Budgeting System

MRP		Minor Roads Programme

MRTTP	Malawi Rural Travel and Transport Program

MTBPS	Medium Term Budget Plans

MWC		Ministry of Works and Communications

NORAD	Norwegian Agency for Development

OCW		Open Course Ware

ODA		Overseas Development Agency

OED		Operations Evaluation Department

PDL		Poverty Datum Line

P-P-P		Public Private Partnership

PSC		Public Service Commission

PWP		Public Works Programme

RAMPA	Rural Accessibility and Mobility Pilot Activity

RTC		Roads Training Centre

RTIP		Road Transport Infrastructure Programme

SADC		Southern Africa Developing Countries

SE		Site Engineer

SGL		Senior Gang Leader

SIDA		Swedish International Development Agency

SRDP		Special Rural Development Programme

STA		Senior Technical Assistant

STO		Senior Technical Officer

TA		Technical Assistant

TO		Technical Officer

UNDP		United Nations Development Programme

UNESCO	United Nations Education, Scientific and Cultural Organisation

USAID	United States Agency for International Development